Academic Advisor

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 12/04/2017 |
| Definir arquitetura web | 25/04/2017 |
| UC08 Cadastrar Curso | 25/04/2017 |
| UC09 Cadastrar Roteiro do Curso | 25/04/2017 |
| UC10 Cadastrar Veteranos | 27/04/2017 |
| Definir arquitetura mobile | 30/04/2017 |
| Implementar WebService | 02/05/2017 |
| UC01 Realizar Cadastro | 04/05/2017 |
| Iteration stop | 09/05/2017 |

# 2. High-level objectives

* Implementar arquitetura web
* Implementar parte da arquitetura mobile
* Documentar arquitetura do Sistema

# 3. Work Item assignments

Please see the Work Items List for Work Items to be addressed in this iteration.

# 4. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
|  |  |  |
|  |  |  |

# Evaluation criteria

* Todos os casos de uso mencionados serem implementados no final da iteração

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | I2 |
| Assessment date | 09/05/2017 |
| Participants | Douglas, Marlon, Marcos, Vinicius e André |
| Project status | In Progress |

## Assessment against objectives

Não se aplica.

## Work Items: Planned compared to actually completed

* Não se aplica.

## Assessment against Evaluation Criteria Test results

* Não se aplica.

## Other concerns and deviations

* Não se aplica.